**Department of Technical Education**

**Capstone project**

**Format-7**

**Weekly Status Report**

Capstone project Name: E-commerce Online Medicine Shopping.

Capstone project Members:

Darshan Ghatge [339CS20010]

Rakshita Jadhav [339CS20020]

Smital Kaginkar [339CS20027]

Sufiyan Goundi [339CS20031]

* Weekly status report: week-3

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Date** | **Risk or Issue** | **Description** | **Resolution** | **Status** |
|  | Finding the software requirement. | Requirement specifications are developed, the requirements mentioned in this document are validated. There can be  illegal, impractical solution or experts may interpret the requirements incorrectly | Here the requirements are analysed, documents are validated and software’s are managed as per the system requirements. | Done |
|  | Validation protocol | Validation Protocol is defined as a written plan describing the process to be validated, including production equipment and how validation will be conducted. | Create validation plan. Define system requirements. Create the validation protocol and test specification & test then revise procedures and final report. | InProgress |

Tasks in Progress or Completed:

|  |  |  |  |
| --- | --- | --- | --- |
| **Task Name** | **Description** | **Team Member Responsible** | **Percentage Complete** |
| Manage Category | Admin must manage categories according to products | Smital Kaginkar | 90% |
| Add Products | Products must be added according to their respective category | Smital Kaginkar | 93% |

Upcoming Tasks:

|  |  |  |
| --- | --- | --- |
| **Task Name** | **Description** | **Team Member Responsible** |
| Add Product on website | Admin adds the product to the website. | Darshan Ghatge. |
| Manage Products | Admin must manage the products by checking the stock of products | Darshan Ghatge. |

Date: Signature of the students