**Department of Technical Education**

**Capstone project**

**Format-7**

**Weekly Status Report**

Capstone project Name: E-commerce Online Medicine Shopping.

Capstone project Members:

Darshan Ghatge [339CS20010]

Rakshita Jadhav [339CS20020]

Smital Kaginkar [339CS20027]

Sufiyan Goundi [339CS20031]

* Weekly status report: week-4

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Date** | **Risk or Issue** | **Description** | **Resolution** | **Status** |
|  | Appropriate DB connections | The DB must be similar to the DB name used in the code. | All the DB names must be in small letters. DB name must be followed same to insert and edit the information throughout the code. | Done |
|  | Busy server | When the server is on high use the no data is viewed. | We can use a external server VPS(Virtual Private server) server to increase the server specification. | InProgress |

Tasks in Progress or Completed:

|  |  |  |  |
| --- | --- | --- | --- |
| **Task Name** | **Description** | **Team Member Responsible** | **Percentage Complete** |
| Add Product on website | Admin adds the product to the website. | Darshan Ghatge. | 92% |
| Manage Products | Admin must manage the products by checking the stock of products | Darshan Ghatge. | 90% |

Upcoming Tasks:

|  |  |  |
| --- | --- | --- |
| **Task Name** | **Description** | **Team Member Responsible** |
| View Order List | Admin must view the list of orders | Smital Kaginkar. |
| Deliver Products | Admin must deliver the products according to the order list | Smital Kaginkar. |

Date: Signature of the students