**Department of Technical Education**

**Capstone project**

**Format- 3**

**Time - line Schedule**

Capstone project Name:

E-Commerce Online Medicine Shopping

Capstone project Members**:**

Darshan R Ghatge [339CS20010] Rakshita R Jadhav [339CS20020]

Smital S Kaginkar [339CS20027]

Sufiyan Goundi [339CS20031]

Activities & Task

1. Admin login (31hrs)

task 1- Admin must login with correct details for easy access .

task 2- Admin must login according to the parameters given for the validation .

* + - Collect requirement gathering and requirement analysis to create admin login page.
    - To design admin login form using HTML, CSS, Bootstrap.
    - Validation of user registration form using Javascript.
    - Perform database connection using PHP and Mysql.
    - Testing admin login form to check validation and database.
    - This whole task is done by Darshan Ghatge.

1. Manage Categories (35hrs)

Task 1- Admin must manage categories according to products .

Task 2- Products must be added according to their respective category.

* + - Collect requirement gathering and requirement analysis to create manage categories page.
      * To design form to manage categories using HTML, CSS, Bootstrap.
      * Validation for managing categories using Javascript.
      * Perform database connection using PHP and Mysql.
      * Testing form to check validation and database.
      * This whole task is done by Smital Kaginkar.

3. Manage Products (35hrs)

Task 1- Admin adds the product to the website.

Task 2- Admin must manage the products by checking the stock of products .

* + - Collect requirement gathering and requirement analysis to create manage products page.
    - To design form to manage products using HTML, CSS, Bootstrap.
    - Validation for manage products form using Javascript.
    - Perform database connection using PHP and Mysql.
    - Testing form to check validation and database.
    - This whole task is done by Darshan Ghatge.

4.View Orders (44 hrs)

Task 1- Admin must view the list of orders

Task 2- Admin must deliver the products according to the order list.

* + - Collect requirement gathering and requirement analysis to create view orders page.
    - To design form to view orders using HTML, CSS, Bootstrap.
    - Validation for to view orders form using Javascript.
    - Perform database connection using PHP and Mysql.
    - Testing form to check validation and database.
    - This whole task is done by Smital Kaginkar.

5. Manage Offer’s (36 hrs)

Task 1- Admin must manage the offers on the products .

Task 2- User must get offer’s on the products.

* + - Collect requirement gathering and requirement analysis to create manage offers page.
    - To design form to manage offers using HTML, CSS, Bootstrap.
    - Validation for manage offers form using Javascript.
    - Perform database connection using PHP and Mysql.
    - Testing form to check validation and database.
    - This whole task is done by Rakshita Jadhav.

6. User Registration (42 hrs)

Task 1- User must register using their correct details.

Task 2- User must register according to the parameters given for the validation.

* + - Collect requirement gathering and requirement analysis to create user registration page .
    - To design form to user registration using HTML, CSS, Bootstrap.
    - Validation for user registration form using Javascript.
    - Perform database connection using PHP and Mysql.
    - Testing form to check validation and database.
    - This whole task is done by Sufiyan Goundi.

7. User Login (38 hrs)

Task 1- User must login using their correct details.

Task 2- User must login according to the parameters given for the validation.

* + - Collect requirement gathering and requirement analysis to create user login page.
    - To design form to user login using HTML, CSS, Bootstrap.
    - Validation for user login form using Javascript.
    - Perform database connection using PHP and Mysql.
    - Testing form to check validation and database.
      * This whole task is done by Rakshita Jadhav.

8.View Products (49 hrs)

Task 1- User can view the product’s as per their requirements.

Task 2- The correct description of the product must be displayed according to the products.

* + - Collect requirement gathering and requirement analysis to create view products page.
    - To design form to view products using HTML, CSS, Bootstrap.
    - Validation for view products form using Javascript.
    - Perform database connection using PHP and Mysql.
    - Testing form to check validation and database.
      * This whole task is done by Sufiyan Goundi.

9.Order Products (50 hrs)

Task 1- Orders must be successful added to the cart.

Task 2- The order list of the products must be displayed according to orders.

* + - Collect requirement gathering and requirement analysis to create order products page.
    - To design form to order products using HTML, CSS, Bootstrap.
    - Validation for order products form using Javascript.
    - Perform database connection using PHP and Mysql.
    - Testing form to check validation and database.
      * This whole task is done by Smital Kaginkar.

Date Signature of the student Signature of the cohort owner